**Project Plan:**

Topic: Weather

Inspiration:

UV index past 3 years for Australia.

Final Data source data: OpenWeatherAPI

Ideal visual:

* + A dashboard page with multiple charts that update from the same data

**Project Timeline:**

9/1/2021 – Topic selected, confirming API source, API source tested

11/1/2021 – half day (API source (using Python) to SQL or Mongo DB)

13/1/2021 – half day (API source (using Python) to SQL or Mongo DB)

16/1/2021 – Data visualisation using JS/html

18/1/2021 – Finalise the website

20/1/2021 – Finalise the website, Presentation practise and discussion

23/1/2021 - Presentation